## Slide 1: Software Engineering
Wei-Min Wu（吴为民）
School of Petroleum
China University of Petroleum - Beijing at Karamay
Fall, 2025

## Slide 2: Chap. 22 Project management
Topics covered (brief)
Risk management 风险管理
Managing people 人员管理
Teamwork 团队协作

## Slide 3: Chap. 22 Project management
Software project management 软件项目管理
Projects need to be managed because professional software engineering is always subject to organizational budget and schedule constraints. 项目需要管理,因软件工程面临预算和进度制约
The project manager’s job is to ensure that the software project meets and overcomes these constraints as well as delivering high-quality software. Good management cannot guarantee project success. However, bad management usually results in project failure: The software may be delivered late, cost more than originally estimated, or fail to meet the expectations of customers. 项目经理的任务:确保软件项目满足和克服制约，并交付高质量软件

## Slide 4: Chap. 22 Project management
The success criteria for project management 项目管理成功的标准
Deliver the software to the customer at the agreed time; 按时交付
Keep overall costs within budget; 成本在预算内
Deliver software that meets the customer’s expectations; 软件满足客户期望
Maintain a coherent and well-functioning development team. 开发团队有凝聚力并运作良好

## Slide 5: Chap. 22 Project management
Software management distinctions 软件管理的独特性
The product is intangible. Software cannot be seen or touched. Software project managers cannot see progress by looking at the artifact that is being constructed. 产品是无形的
Large software projects are often “one-off” projects. Every large software development project is unique because every environment where software is developed is, in some ways, different from all others. Rapid technological changes in computers and communications can make experience obsolete. Lessons learned from previous projects may not be readily transferable to new projects. 大型软件系统常常是一次性项目
Software processes are variable and organization-specific. Different companies use quite different software development processes. We cannot reliably predict when a particular software process is likely to lead to development problems. 软件过程是可变且与特定组织相关

## Slide 6: Chap. 22 Project management
Factors influencing project management 影响项目管理的因素
Company size 公司规模
Software customers 软件客户
Software size 软件规模
Software type 软件类型
Organizational culture 组织文化
Software development processes 软件开发过程
* These factors mean that project managers in different organizations may work in quite different ways.

## Slide 7: Chap. 22 Project management
Common management activities 常见项目活动
Project planning: Project managers are responsible for planning, estimating, and scheduling project development and assigning people to tasks. 项目计划
Risk management: Project managers have to assess the risks that may affect a project, monitor these risks, and take action when problems arise. 风险管理
People management: Project managers are responsible for managing a team of people. They choose people for their team and establish ways of working that lead to effective team performance. 人员管理

## Slide 8: Chap. 22 Project management
Reporting: Project managers are usually responsible for reporting on the progress of a project to customers and to the managers of the company. 报告
Proposal writing: The first stage in a software project may involve writing a proposal to win a contract to carry out an item of work. The proposal describes the objectives of the project and how it will be carried out. 编写建议
Common management activities 常见项目活动(续)

## Slide 9: Chap. 22 Project management
22.1 Risk management 风险管理
Risk management is one of the most important jobs for a project manager. 重要
Risks may threaten the project, the software that is being developed, or the organization. 风险威胁项目、待开发软件、或者组织
Risk management involves anticipating risks that might affect the project schedule or the quality of the software being developed, and then taking action to avoid these risks. 风险管理涉及：预见可能影响项目进度或软件质量的风险，并采取行动来避免这些风险。

## Slide 10: Chap. 22 Project management
22.2 Managing people 人员管理
The people working in a software organization are its greatest assets. It is expensive to recruit and retain good people, and it is up to software managers to ensure that the engineers working on a project are as productive as possible. 人员是最大的资产
As a project manager, you should be aware of the potential problems of people management and should try to develop people management skills. It is important that software project managers understand the technical issues that influence the work of software development. Unfortunately, however, good software engineers are not always good people managers. 项目经理应意识到人员管理的潜在问题,并应努力培养人员管理技巧

## Slide 11: Chap. 22 Project management
22.3 Teamwork 团队协作
Most professional software is developed by project teams that range in size from two to several hundred people. 项目团队的规模：2-几百
However, as it is impossible for everyone in a large group to work together on a single problem, large teams are usually split into a number of smaller groups. Each group is responsible for developing part of the system. When groups are small, communication problems are reduced. The whole group can get around a table for a meeting to discuss the project and the software that they are developing. 大团队通常划分成一些小组
Putting together a group that has the right balance of technical skills, experience, and personalities is a critical management task. 关键管理任务:组成技术、经验个性均衡的小组

## Slide 12: Chap. 22 Project management
Group cohesiveness 团队凝聚力
Successful groups are more than simply a collection of individuals with the right balance of skills. A good group is cohesive and thinks of itself as a strong, single unit. The people involved are motivated by the success of the group as well as by their own personal goals. 好的小组具有凝聚力,视自身为一个坚强的整体
In a cohesive group, members think of the group as more important than the individuals who are group members. Members of a well-led, cohesive group are loyal to the group. They identify with group goals and other group members. They attempt to protect the group, as an entity, from outside interference. This makes the group robust and able to cope with problems and unexpected situations. 有凝聚力小组的特征